## Slide 1
Calvert Area
Liaison Meeting
26th March 2021
Chris James EKFB
Iain Roberts IMD Design
Simon Griffiths Fusion
Thaina Sa’id EWR

## Slide 2
Agenda
EKFB Update (40 minutes)
  Enquiries, Complaints, Newsletter
  Update on rail aggregate delivery
  Overview of works
IMD Design Update
Fusion update (20 minutes)
EWR Update (20 minutes)
AOB & next meeting

## Slide 3
EKFB HS2 Enquiries Update

## Slide 4
Since our last meeting we received…
4 complaints
3 enquiries through the Helpdesk
You said, we did:
Complaint re Covid concerns (Steeple Claydon Co-Op). We are rolling out a Toolbox Talk on Covid concerns as we ease restrictions.
Concerns around litter. We have carried out several litter picks in the last month where this has been reported to us.
Gawcott Road. We are in the process of getting a ‘No HS2 traffic’ sign installed on A421.
4x4 driving, Addison Rd compound (Fusion)
HGVs on Gawcott Road
Parking/Covid complaint – Co-Op
(Not EKFB or Fusion)
Verge damage
Padbury
Security behaviour
Protestors want their boat back

## Slide 5
EKFB vehicles…

## Slide 6
EKFB Main Works Update

## Slide 7
Compound & Infrastructure
Aggregate delivery by Rail – next step FCC
Ground investigation & underground services
Archaeology
Woodland translocation & planting
Works Compound
Underground Services
Road Closures
EKFB
1
2
Operational Overview
3
3
Fusion
EWR
4
5
6
7
7
4

## Slide 8
07.30 hrs
13.30 hrs.
16.30 hrs.
Rail deliveries until June
Monday to Friday Approximate times:
Rail head North
Saturday
Occasional, times vary
Up to two trains
No unloading before 08.00 hrs.

## Slide 9
Rail deliveries to start June
Rail head South
Form compound platform
Offloading platform
Running in June

## Slide 10
Traffic

## Slide 11
March – Last 2 weeks
2
1
West Street - 10 / 20 deliveries daily
School Hill – 10 /20
Shipton Lee – some days at maximum
Increase in EKFB HGV Traffic Daily Deliveries
3

## Slide 12
Abnormal Loads
Construction plant for piling and earthworks activities
Deliveries continue

## Slide 13
Road Closure Strategy
West Street, long term to build bridge.
Langsdon & Tasker Update
Gawcott road. Traffic lights, crossing, short term closures for tie in work.

## Slide 14
Road Crossing

## Slide 15: Temporary Bridge

## Slide 16
Calvert Area
Liaison Meeting
26th March 2021
Chris James EKFB
Iain Roberts IMD Design
Simon Griffiths Fusion
Thaina Sa’id EWR